Project Schedule:

Initial Planning; Game project, Asteroids?

Weekend of November 24th. First development Cycle; Planning Asteroids game. Agile development	Cycle. Chose Python for readability and ease of use. Started to develop Client Business Model

Weekend of December 1st. Tweaked business model. Changed video game idea slightly.

December 4th. Met up and created the Class Diagram. Ready to start first phase programming.

December 7th. First building phase. Testing and planning for future as well.

Weekend of December 8th. First Cycle over. Reviewed Game and bugs. Player moving, hit detection	still not working. Start second cycle.

December 13th. Met up and coded more and completed the game. Use case Diagram complete.

Weekend of December 15th. Second and final cycle complete. Player now moves, shoots, and can be	kill enemies. Use case diagram created. Completed test plan and passed. Reviewed overall development cycle.